## Slide 1
L3
WHAT'S INSIDE
01
Gantt vs Theme-based
02
Anatomy of a theme
03
Cost × Uncertainty quadrant
04
Kill criteria — no-sunk-cost
05
Review cadence
AI LEARNING HUB
WEEK 10 / LESSON 3 / 50 MINUTES
Themes, bets and the "magic quadrant"
Traditional Gantt-based roadmaps assume the work is known. AI work is often 40% discovery, 40% experimentation, 20% build. That is why Indian AI teams that ship quarterly release ROADMAPS BY THEME, not by feature-list. When did your last AI roadmap last longer than a quarter?
AI LEARNING HUB · LESSON 3 OF 7
COVER

## Slide 2
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
WHY THIS LESSON MATTERS
AI is not a feature — it is a research programme disguised as a roadmap.
NUMBER 1
40%
From real-world deployments.
NUMBER 2
40%
From real-world deployments.
NUMBER 3
20%
From real-world deployments.
IMPACT
Yours
A real reason this matters in industry today.
AI LEARNING HUB · LESSON 10 OF 7
HOOK

## Slide 3
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
LEARNING OUTCOMES
By the end of this lesson, you will be able to —
1
Why AI roadmaps break classic Gantt charts.
2
Build a theme-based roadmap.
3
Classify bets by cost × uncertainty.
4
Kill a bet fast (no-sunk-cost rule).
5
One-slide roadmap for review.
AI LEARNING HUB · LESSON 10 OF 7
OUTCOMES

## Slide 4
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
AGENDA
What we'll cover today
Short, sequenced parts. Each one builds on the last.
01
Gantt vs Theme-based
Key concept of this lesson.
02
Anatomy of a theme
6 fields, one card
03
Cost × Uncertainty quadrant
Which bets to run
04
Kill criteria — no-sunk-cost
How senior AI-PMs stay credible
AI LEARNING HUB · LESSON 10 OF 7
AGENDA

## Slide 5
AI LEARNING HUB
WEEK 1 / LESSON 10 / 1 min
01
PART 1 OF 4
Gantt vs Theme-based
Key concept of this lesson.
AI LEARNING HUB · LESSON 10 OF 7
PART 1

## Slide 6
AI LEARNING HUB
WEEK 1 / LESSON 10 / 3 min
CONCEPT 1 OF 4
Gantt vs Theme-based
A core idea you'll use throughout this lesson.
DEFINITION
Gantt vs Theme-based
EXAMPLE
Real-world example: applies directly to Indian industry contexts.
AI LEARNING HUB · LESSON 10 OF 7
P1

## Slide 7
AI LEARNING HUB
WEEK 1 / LESSON 10 / 3 min
CONCEPT 2 OF 4
Anatomy of a theme
Name (user-visible outcome). Hypothesis ("We believe ___ because ___"). Metric + target. Bets: 2-4 candidate approaches. Kill criteria. Review cadence. CARD 6 fields Fits on a slide.
KEY POINTS
Name (user-visible outcome)
Hypothesis ("We believe ___ because ___")
Metric + target
Bets: 2-4 candidate approaches
AI LEARNING HUB · LESSON 10 OF 7
P2

## Slide 8
AI LEARNING HUB
WEEK 1 / LESSON 10 / 3 min
CONCEPT 3 OF 4
Cost × Uncertainty quadrant
Low-cost / Low-uncertainty → JUST DO IT. Low-cost / High-uncertainty → SPIKE / POC. High-cost / Low-uncertainty → SCHEDULE. High-cost / High-uncertainty → RESEARCH + GATE. 2×2 4 moves No heroics in top-right.
DEFINITION
Cost × Uncertainty quadrant
Which bets to run
EXAMPLE
Real-world example: applies directly to Indian industry contexts.
AI LEARNING HUB · LESSON 10 OF 7
P3

## Slide 9
AI LEARNING HUB
WEEK 1 / LESSON 10 / 3 min
CONCEPT 4 OF 4
Kill criteria — no-sunk-cost
Pre-declare "we will stop if X is not true by date Y". Weekly review of leading metric. Sunset ritual: learnings logged, team redeployed. Kill fast + cheap > ship slow + bad. DISCIPLINE Kill early Protects next bet.
KEY POINTS
Pre-declare "we will stop if X is not true by date Y"
Weekly review of leading metric
Sunset ritual: learnings logged, team redeployed
Kill fast + cheap > ship slow + bad
AI LEARNING HUB · LESSON 10 OF 7
P4

## Slide 10
AI LEARNING HUB
WEEK 1 / LESSON 10 / 1 min
02
PART 2 OF 4
Engage and reflect
Pause, talk, and connect what you just learned to your own work.
AI LEARNING HUB · LESSON 10 OF 7
PART 2

## Slide 11
AI LEARNING HUB
WEEK 1 / LESSON 10 / 3 min
✦ THINK · PAIR · SHARE
ACTIVITY
Draw a 1-slide theme roadmap
PROMPT
Apply the four concepts above to one real example from your own week.
HOW TO RUN IT
1
2
3
4
Reveal: instructor confirms the canonical answer.
AI LEARNING HUB · LESSON 10 OF 7
ACTIVITY

## Slide 12
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
REFLECT & APPLY
Three questions before you close this lesson
Spend 60 seconds on each. Write the answers down — no scrolling, no shortcuts.
Q1
Which feature on your roadmap is actually a research bet?
Q2
What kill criteria would you regret not setting?
Q3
Does your review cadence match discovery speed?
AI LEARNING HUB · LESSON 10 OF 7
REFLECT

## Slide 13
AI LEARNING HUB
WEEK 1 / LESSON 10 / 1 min
03
PART 3 OF 4
Knowledge check
Three short questions. One minute each. Honest answers only.
AI LEARNING HUB · LESSON 10 OF 7
PART 3

## Slide 14
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
KNOWLEDGE CHECK · QUESTION 1 OF 3
Theme cards should fit on:
A
6 slides
B
1 slide
C
30 slides
D
Infinite
AI LEARNING HUB · LESSON 10 OF 7
Q1

## Slide 15
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
ANSWER · QUESTION 1 OF 3
Theme cards should fit on:
B
CORRECT ANSWER
1 slide
WHY
One-slide discipline
AI LEARNING HUB · LESSON 10 OF 7
A1

## Slide 16
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
KNOWLEDGE CHECK · QUESTION 2 OF 3
High cost + high uncertainty =:
A
Just do it
B
Schedule
C
Research + gate
D
Ignore
AI LEARNING HUB · LESSON 10 OF 7
Q2

## Slide 17
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
ANSWER · QUESTION 2 OF 3
High cost + high uncertainty =:
C
CORRECT ANSWER
Research + gate
WHY
Gate serious spend on learning
AI LEARNING HUB · LESSON 10 OF 7
A2

## Slide 18
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
KNOWLEDGE CHECK · QUESTION 3 OF 3
AI roadmap re-plans on:
A
Slippage
B
Learning
C
Holidays
D
Funding
AI LEARNING HUB · LESSON 10 OF 7
Q3

## Slide 19
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
ANSWER · QUESTION 3 OF 3
AI roadmap re-plans on:
B
CORRECT ANSWER
Learning
WHY
Learning is the trigger
AI LEARNING HUB · LESSON 10 OF 7
A3

## Slide 20
AI LEARNING HUB
WEEK 1 / LESSON 10 / 1 min
04
PART 4 OF 4
Apply and close
One thing to remember. One thing to ship this week.
AI LEARNING HUB · LESSON 10 OF 7
PART 4

## Slide 21
AI LEARNING HUB
WEEK 1 / LESSON 10 / 2 min
SUMMARY
Five sentences to remember
If you remember nothing else from this lesson, remember these five lines.
1
Pick the right tool — never the loudest one.
2
Practice the framework on a real example.
3
Watch for the three classic pitfalls.
4
Document your decision in one sentence.
5
Carry the discipline forward to the next lesson.
AI LEARNING HUB · LESSON 10 OF 7
SUMMARY

## Slide 22
AI LEARNING HUB
WEEK 1 / LESSON 10 / 3 min
WORKED EXAMPLE
How this lesson plays out in one real Indian context
THE SCENARIO
A team applies the lesson's main idea to a real workflow — and the results show up within a quarter.
THE TAKEAWAY
"The best AI PMs kill bets faster than they ship them."
WHAT TO NOTICE
1
Gantt vs Theme-based
2
Anatomy of a theme
3
Cost × Uncertainty quadrant
4
Kill criteria — no-sunk-cost
AI LEARNING HUB · LESSON 10 OF 7
EXAMPLE

## Slide 23
AI LEARNING HUB
WEEK 1 / LESSON 10 / 3 min
APPLY IT → ASSIGNMENT
1-slide roadmap
Build a 1-slide theme roadmap for YOUR week-10 product.
DELIVERABLES
Pick 3 themes.
Write 2-4 bets per theme.
Add kill criteria per bet.
Document one decision you made because of this lesson.
WHAT 'GOOD' LOOKS LIKE
Deliverable: 1 slide posted on LMS forum.
AI LEARNING HUB · LESSON 10 OF 7
APPLY

## Slide 24
AI LEARNING HUB
WEEK 1 / LESSON 10 / 1 min
ONE THING TO REMEMBER
“
"The best AI PMs kill bets faster than they ship them."
— AI Learning Hub
AI LEARNING HUB · LESSON 10 OF 7
BIG IDEA

## Slide 25
AI LEARNING HUB
WEEK 1 / LESSON 10 / 1 min
END OF LESSON 10
What you can now do
Each one of these is now part of your working vocabulary.
1
Pick the right tool — never the loudest one.
2
Practice the framework on a real example.
3
Watch for the three classic pitfalls.
4
Document your decision in one sentence.
5
Carry the discipline forward to the next lesson.
NEXT → Lesson 4 — User Research.
AI LEARNING HUB · LESSON 10 OF 7
WRAP